Weeks 1–2 — Architecture & Tech On-Ramp (Critical Base)

Goals

- Lock the mental model of the product

- Translate PRD into concrete system boundaries

- Learn only the minimum viable stack

- Avoid architectural rewrites later

Work

- Finalize system architecture (gateway, control plane, evaluation pipeline)

- Map domain model → DB schema strategy

- Decide:

  - Backend framework

  - Database (relational, migrations)

  - Redis usage (queues, counters only)

- Set up:

  - Monorepo / repo structure

  - Linting, formatting

  - CI skeleton

- Learn:

  - Backend framework basics (NestJS / Fastify)

  - PostgreSQL schema & migrations

  - Redis fundamentals

- Deploy:

  - Hello-world backend

  - Basic frontend shell

Deliverables

- Architecture diagram (text or draw.io)

- Running backend + frontend skeleton

- Auth placeholder (mocked)

🧠 Learning focus: system boundaries, infra fundamentals
🛑 Do NOT build features yet

Weeks 3–4 — Core Domain & Multi-Tenancy Foundation

Goals

- Rock-solid core entities

- Product-first data modeling

- No AI logic yet

Work

- Implement:

  - Workspace / Project (multi-tenant boundary)

  - Basic auth (JWT)

- Core domain entities:

  - Agent

  - AgentVersion

  - EvaluationDefinition

  - EvaluationRun (minimal)

- CRUD APIs for:

  - Agents

  - Agent versions

- Versioning semantics (immutability, metadata)

- Learn:

  - RBAC basics

  - Versioned entity patterns

  - Multi-tenant data isolation

Deliverables

- Agent + AgentVersion fully functional

- Workspace-scoped APIs

- Version history + metadata

🧠 Learning focus: backend architecture, data modeling
🛑 No LLM calls, no evaluation engine yet

Weeks 5–6 — LLM Gateway & Provider Adapter Layer

Goals

- Reliable, centralized LLM invocation

- Enterprise-grade flexibility

Work

- Build LLM Gateway:

  - Central interception point

  - Metadata injection (agent, version, env)

- Provider Adapter abstraction:

  - Public LLM support

  - Custom enterprise baseURL support

- Per-workspace provider configuration

- Prompt execution endpoint (via gateway)

- Request/response logging

- Learn:

  - Adapter patterns

  - HTTP retries & timeouts

  - Secure secrets handling

Deliverables

- AgentVersion → LLM → response flow working

- One provider fully integrated via adapter

🧠 Learning focus: integration reliability
🛑 No evaluation logic yet

Weeks 7–8 — Offline Evaluation Engine (Core Reliability)

Goals

- Measure behavior before improving it

- Establish evaluation as a first-class concept

Work

- Evaluation engine (offline only):

  - Dataset-based inputs

  - Single-turn and simulated multi-turn

- Evaluation execution:

  - AgentVersion × EvaluationDefinition

- EvaluationResult storage

- Aggregated reporting (pass/fail, metrics)

- Learn:

  - Deterministic evaluation design

  - Rule-based metrics

  - Batch execution patterns

Deliverables

- Offline evaluation run:

  - Multiple agent versions

  - Multiple evaluations

- Stored evaluation history + reports

🧠 Learning focus: correctness, evaluation design
🛑 No SDK, no production traffic yet

Weeks 9–10 — Async Processing & Redis

Goals

- Scale evaluations safely

- Learn Redis properly (infra primitives)

Work

- Introduce Redis + job queue (BullMQ or equivalent)

- Move offline evaluations to background workers

- Sliding-window counters for metrics

- Rate limiting (gateway level)

- Idempotent job handling

- Learn:

  - Redis data structures

  - Job queues

  - Backpressure & retries

Deliverables

- Async evaluation pipeline

- Redis-backed metrics & counters

🧠 Learning focus: infra primitives, async systems
🛑 UI polish can wait

Weeks 11–12 — Integrated Evaluation, Canary & Observability

Goals

- Test real multi-turn + tool-calling behavior

- Enable safe rollout mechanics

Work

- Integrated evaluation mode:

  - Minimal SDK

  - Test session tagging

  - Event emission only (no execution)

- Canary routing:

  - Percentage-based AgentVersion routing

- Rollback rules on evaluation regression

- Observability:

  - Request metrics

  - Evaluation metrics

  - Basic dashboards

- Learn:

  - Traffic splitting

  - Experiment design

  - Rollback strategies

Deliverables

- Integrated evaluation demo (multi-turn, tools)

- Canary deploy + rollback demo

- Metrics dashboard

🧠 Learning focus: system design, safety
🛑 No auto-prompt changes yet

Weeks 13–14 — Prompt Evolution (Human-in-the-Loop)

Goals

- Controlled improvement, not blind automation

Work

- Failure case surfacing UI

- Manual prompt suggestion generation

- Approval workflow:

  - New AgentVersion

  - Canary → rollout

- Learn:

  - Human-in-loop design

  - Change management patterns

Deliverables

- Manual prompt improvement loop

- Versioned, auditable evolution flow

🧠 Learning focus: reliability > automation
🛑 No auto-deploy

Week 15 — Stochastic Optimization (Minimal & Safe)

Goals

- Implement your unique idea safely

Work

- Sample 3–5 AgentVersion variants

- Evaluate on same dataset

- Rank and suggest best variant

- One-step optimization only

- Learn:

  - Black-box optimization

  - Bias & variance trade-offs

Deliverables

- Stochastic prompt optimization demo

🧠 Learning focus: advanced AI systems thinking

Week 16 — Safety, Polish & Product Readiness

Goals

- Make it defensible, demo-ready, and product-credible

Work

- Baseline safety evaluations

- Audit logs & data export

- CI/CD polish

- End-to-end demo scenarios

- Documentation & README

Deliverables

- Final demo

- Product-grade PRD + architecture docs

- Resume-ready, interview-ready system