Phase 1: Architecture & System Foundation (Weeks 1–2)

Objectives

- Finalize system architecture and core design

- Establish development and deployment foundations

Key Deliverables

- System architecture document and diagrams

- Backend and frontend project setup

- Initial CI/CD pipeline

- Database schema strategy

- Basic authentication placeholder

Phase 2: Core Domain & Multi-Tenant Foundation (Weeks 3–4)

Objectives

- Implement core domain entities

- Establish multi-tenant system boundaries

Key Deliverables

- Workspace / Project model

- Agent and Agent Version entities

- Evaluation Definition and Evaluation Run entities

- CRUD APIs for core domain objects

- Versioning and metadata support

Phase 3: LLM Gateway & Provider Integration (Weeks 5–6)

Objectives

- Enable centralized LLM invocation

- Support both public and enterprise LLM providers

Key Deliverables

- Centralized LLM Gateway

- Provider Adapter abstraction

- Secure provider configuration per workspace

- End-to-end agent execution via gateway

Phase 4: Offline Evaluation Engine (Weeks 7–8)

Objectives

- Establish evaluation as a first-class capability

- Enable controlled, offline testing of agent behavior

Key Deliverables

- Offline evaluation engine

- Batch evaluation of multiple agent versions

- Evaluation result storage and reporting

Phase 5: Asynchronous Processing & Scalability (Weeks 9–10)

Objectives

- Improve system scalability and reliability

Key Deliverables

- Asynchronous evaluation pipeline

- Background job processing

- Redis-backed queues and counters

- Gateway-level rate limiting

Phase 6: Integrated Evaluation, Canary & Observability (Weeks 11–12)

Objectives

- Enable realistic multi-turn evaluation

- Support safe rollout of agent versions

Key Deliverables

- Integrated evaluation via SDK instrumentation

- Canary routing and rollback mechanisms

- System observability dashboards

Phase 7: Controlled Prompt Evolution (Weeks 13–14)

Objectives

- Enable safe, human-in-the-loop agent improvement

Key Deliverables

- Failure analysis and surfacing UI

- Manual prompt improvement workflow

- Version approval and rollout pipeline

Phase 8: Optimization, Safety & Finalization (Weeks 15–16)

Objectives

- Demonstrate advanced evaluation capabilities

- Prepare final system for presentation and assessment

Key Deliverables

- Stochastic prompt optimization prototype

- Baseline safety evaluation rules

- Audit logging and data export

- Final system demo and documentation